**Name: Aiyana Huang (xinyih)**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user story backlog | 3/18/19 | 3/18/2019 |
| 2. Create low fidelity wireframes | 3/18/19 | 3/18/2019 |
| 3. Create mid fidelity wireframes | 3/18/2019 | 3/19/2019 |
| 4. Create main page with slides, order, and recent creations | 3/20/2019 | 3/20/2019 |
| 5. Create order page with forms | 3/21/2019 | 3/21/2019 |
| 6. Create contact page with google map, hours/days of operation, graphs of best time to come | 3/22/2019 | 3/23/2019 |
| 7. Create visitor inquiry form | 3/23/2019 | 3/21/2019 |
| 8. Create user testing videos and make further changes | 3/25/2019 | 3/24/2019 |
| 9. Make improvements overall | 3/26/2019 | 3/24/2019 |
| 10. Create other required documents | 3/27/2019 | 3/24/2019 |















